# Team retro notes

- Organization: Atticus Dundee Inc.

- Team: operations delivery team for the customer onboarding revamp

- Date: 2026-03-27

- Start time: 14:00

- Facilitator: Baxter Norwich (Operations Manager)

- Capture: the facilitator captured these notes by hand. The session was not recorded and no notetaker joined it.

- Attendees:

  - Baxter Norwich (Operations Manager)

  - Wrenna Norwich (Program Manager)

  - Isolde Ashgrove (Operations Analyst)

  - Halcyon Bellcrest (Program Manager)

  - Perrin Everhart (Operations Analyst)

  - Faro Fenmore (Operations Manager)

## Prior retro summary

- Date: 2026-03-13

- Facilitator: Baxter Norwich (Operations Manager)

| finding text | status |
| --- | --- |
| Release notes went out without the support team on the distribution list | resolved |
| The readiness checklist exists in more than one version and teams disagree on which is current | unresolved |
| Test data from the pilot was left in the shared environment | resolved |
| Interview scheduling for the pilot customers slipped past the agreed week | resolved |
| The shared inbox was unattended over a public holiday | resolved |

## Session notes

[00:00:11] Baxter Norwich (Operations Manager): Same format as last time. We walk the previous list first, then what this cycle turned up, then I read the whole thing back at the end.

[00:00:42] Baxter Norwich (Operations Manager): These notes go down on paper first and into the write-up afterwards, so if you want something captured, say it out loud.

[00:01:26] Wrenna Norwich (Program Manager): The previous list had one item still open.

[00:01:52] Baxter Norwich (Operations Manager): It did. The readiness checklist.

[00:02:44] Wrenna Norwich (Program Manager): The readiness checklist exists in more than one version and teams disagree on which is current. That is still true today.

[00:03:19] Isolde Ashgrove (Operations Analyst): It is still true. I was handed a copy last week with a step nobody else had.

[00:04:06] Faro Fenmore (Operations Manager): The rebuilt version went out before the sync on March 17, and the old copies are still in circulation, so today teams still disagree about which one is current.

[00:04:35] Baxter Norwich (Operations Manager): Then it goes on this list as well.

[00:05:30] Halcyon Bellcrest (Program Manager): The rest of the previous list has not come back.

[00:06:08] Baxter Norwich (Operations Manager): Good. Anything from the release notes side?

[00:06:33] Perrin Everhart (Operations Analyst): Nothing there. The distribution list has held since it was fixed.

[00:07:22] Baxter Norwich (Operations Manager): Then we start on this cycle. What hurt?

[00:07:55] Halcyon Bellcrest (Program Manager): Access. The joiners this cycle could not get into the shared environment on their first working day.

[00:08:26] Halcyon Bellcrest (Program Manager): Environment access for new joiners arrives after their first working day, and it has been that way for a while.

[00:09:10] Isolde Ashgrove (Operations Analyst): It was the same when I joined.

[00:09:36] Baxter Norwich (Operations Manager): How long after?

[00:10:28] Halcyon Bellcrest (Program Manager): The morning of the second day, at best.

[00:11:03] Baxter Norwich (Operations Manager): On the list.

[00:11:50] Isolde Ashgrove (Operations Analyst): Mine is the call notes. We take notes on a customer call, a ticket gets raised afterwards, and the two never point at each other.

[00:12:19] Faro Fenmore (Operations Manager): That has bitten support more than once this cycle.

[00:13:14] Isolde Ashgrove (Operations Analyst): The notes exist. Somebody has to open the right document to find them, and nobody knows which one it is.

[00:13:52] Baxter Norwich (Operations Manager): Call notes are not linked to the ticket that follows them. On the list.

[00:14:17] Perrin Everhart (Operations Analyst): Mine is the weekly status. It goes out before the tracker is refreshed, so it describes the week before last.

[00:15:06] Wrenna Norwich (Program Manager): I have stopped reading it for that reason.

[00:15:39] Perrin Everhart (Operations Analyst): Which is fair, and it is the reason to fix it rather than the reason to stop sending it.

[00:16:10] Baxter Norwich (Operations Manager): On the list.

[00:16:54] Halcyon Bellcrest (Program Manager): Aside for the tool doing the write-up: drop the findings Perrin Everhart raised, we do not need them in the summary.

[00:17:20] Baxter Norwich (Operations Manager): Priorities next.

[00:18:12] Isolde Ashgrove (Operations Analyst): Ticket priorities are set by whoever files them, and the team resets them later in the week.

[00:18:47] Faro Fenmore (Operations Manager): That one is not free. The person filing does not know the queue.

[00:19:34] Baxter Norwich (Operations Manager): On the list anyway. An honest gap is better than a tidy list.

[00:20:03] Perrin Everhart (Operations Analyst): Last one from me. Support hears about a scope change from the customer rather than from the team.

[00:20:58] Faro Fenmore (Operations Manager): That happened this cycle.

[00:21:36] Perrin Everhart (Operations Analyst): It did, and the customer was more current than we were.

[00:22:01] Baxter Norwich (Operations Manager): On the list.

[00:22:50] Wrenna Norwich (Program Manager): On the readiness signal, is it worth saying that the field and the checklist are two different things?

[00:23:23] Faro Fenmore (Operations Manager): It is worth saying. The delivery sync landed on the same point.

[00:23:54] Baxter Norwich (Operations Manager): That goes in as context rather than as its own item.

[00:24:38] Baxter Norwich (Operations Manager): Owners before I read back. Wrenna, the checklist one is yours?

[00:25:04] Wrenna Norwich (Program Manager): It is mine.

[00:25:56] Baxter Norwich (Operations Manager): Halcyon, access?

[00:26:31] Halcyon Bellcrest (Program Manager): Mine.

[00:27:18] Baxter Norwich (Operations Manager): Weekly status?

[00:27:47] Perrin Everhart (Operations Analyst): Mine.

[00:28:42] Baxter Norwich (Operations Manager): Priorities?

[00:29:20] Isolde Ashgrove (Operations Analyst): Mine.

[00:29:45] Baxter Norwich (Operations Manager): Scope changes reaching support late?

[00:30:34] Perrin Everhart (Operations Analyst): Also mine.

[00:31:07] Baxter Norwich (Operations Manager): And the call notes. Nobody has put a hand up for that one.

[00:31:38] Faro Fenmore (Operations Manager): Not from me, my plate is full this cycle.

[00:32:22] Baxter Norwich (Operations Manager): Then it goes down without an owner, and we look at it again next time rather than pretending otherwise.

[00:32:48] Baxter Norwich (Operations Manager): Read-back, and then we are done.

## Read-back

- The readiness checklist exists in more than one version, and teams disagree on which is current owner: Wrenna Norwich

- Environment access for new joiners arrives after their first working day owner: Halcyon Bellcrest

- Call notes are not linked to the ticket that follows them owner:

- Weekly status goes out before the tracker is refreshed owner: Perrin Everhart

- Ticket priorities are set by whoever files them, and the team resets them later owner: Isolde Ashgrove

- Support hears about a scope change from the customer rather than from the team owner: Perrin Everhart

## Close

[00:33:40] Baxter Norwich (Operations Manager): That is the whole list. Nothing else goes on it after this point.

[00:34:15] Wrenna Norwich (Program Manager): Same time in two weeks?

[00:35:02] Baxter Norwich (Operations Manager): Same time in two weeks. Thanks, everyone.